# Introduction

This project aims to develop a modern, reliable, and user-friendly Point of Sale (POS) system specifically for supermarkets in our region. The system will help cashiers process sales quickly, support different payment methods, keep inventory accurate in real time, and give store managers simple daily reports. By replacing old, slow, or error-prone checkout systems, the new POS will improve customer experience, reduce mistakes, and help supermarkets run more efficiently.

Problem Statement: (Main issues with current supermarket checkout systems).

- Long waiting times at the till during busy hours (peak shopping times)

- Frequent errors in product prices and stock quantities shown to customers

- Very limited payment options – mostly cash only, no cards or mobile money

- No real-time update of stock levels → managers often find items out of stock unexpectedly

- Slow and manual end-of-day sales counting and reporting

- Difficult to train new cashiers because old systems are complicated or not intuitive

Business Objectives

- Reduce average checkout time by at least 30% during peak hours to improve customer satisfaction

- Eliminate pricing and stock quantity errors through real-time system updates

- Enable multiple payment methods (cash, debit/credit cards, mobile money, QR codes) to serve more customers

- Provide store managers with accurate, real-time sales and inventory reports at end of day

- Make the system easy to learn and use so new cashiers can be trained in under 2 hours

- Increase overall store efficiency and reduce manual work (e.g., no more paper stock counts)

# Scope

In Scope (what the system will do in this project)

- Allow cashiers to process customer purchases (scan items, calculate total, apply basic discounts)

- Accept multiple payment types: cash, debit/credit card, mobile money (e.g., Airtel Money, MTN MoMo, Zamtel Kwacha)

- Issue printed receipts and (optionally) digital receipts via SMS/email

- Update inventory levels in real time after each sale

- Support basic user roles: Cashier (daily use) and Manager (view reports, add/remove products)

- Generate simple daily/weekly sales summary reports

Out of Scope (not included in this version – maybe later phases or separate projects)

- Online shopping or e-commerce integration

- Customer loyalty points / rewards program

- Supplier purchase orders and stock ordering

- Advanced analytics or forecasting

- Self-checkout kiosks (self-service checkout stations.)

- Barcode label printing or weighing scale integration

High-Level Requirements – 10% Use Cases (Inception View)

The following are the most critical / highest-value use cases we plan to explore first:

- Process Sale: Cashier scans items, customer pays (cash, card, mobile money), system calculates total, updates inventory, prints receipt.

- Handle Return: Customer returns one or more items; cashier verifies and processes refund or exchange.

- Login Cashier or manager logs in to access the POS functions (basic authentication).

- View Sales Summary Manager views daily or weekly sales totals and basic inventory status.

# Risk List & Feasibility Study

Key Risks Identified (prioritized – highest first)

- Technical risk: Integrating multiple payment methods (cash, card, mobile money like MTN/Airtel) may have API or simulation issues. This passes as a high risk because payments are core.

- Business risk: Requirements change if supermarket managers want extra features (e.g., discounts, loyalty) after we start. This could cause scope creep.

- Team risk: Limited experience with chosen tech stack (e.g., Java + database) or Git for CI. Might delay in Construction.

- Hardware simulation risk: Mocking scanner/printer might not feel realistic in demo. Hence affecting user feedback in Transition.

- Time risk: 15-week deadline is tight for full implementation + tests. Need strict iteration timeboxes.

Feasibility Summary

Project is feasible:

- Core POS logic (sale, payment, inventory) is well-understood from Larman's example and similar systems.

- No real hardware needed – use software mocks (as discussed).

- Team can use free tools (Java/NetBeans or VS Code, Git, MySQL).

- High-risk areas (payments, real-time inventory) addressed early in Elaboration.

- Overall low cost (student project), high value for learning UP + OO design.

Iteration Plan (Inception – UP Phases Mapping)

We are following the Unified Process (UP) iteratively and incrementally, as recommended in Larman's book. The 15-week project is divided across the four UP phases with risk-driven early iterations.

| Week | UP Phase | Iteration(s) | Focus/Justification |
| --- | --- | --- | --- |
| 1-2 | Inception | - | Discover core requirements, define vision, identify risks, plan iterations (high-level feasibility). |
| 3-5 | Elaboration | Iteration 1 | Build core architecture, detail key 30% use cases, domain model, SSDs, proof-of-concept (address high risks like payments & inventory first). |
| 6-8 | Elaboration | Iteration 2 | Complete remaining use cases, refine design, UI prototypes, mitigate remaining risks (architecture-centric). |
| 9-12 | Construction | Iterations 3-4 | Implement prioritized features incrementally, add unit/integration tests, continuous integration (Git), defect tracking (feature-complete system). |
| 13-14 | Transition | Iteration 5 | Beta testing, user feedback, performance/security fixes, final documentation & user manual. |
| 15 | Transition | Final | Live demo of key scenarios, final report (lessons learned, UP reflection), submit code repository. |

This plan follows Larman's POS example: early focus on high-risk areas (e.g. payments, real-time stock), use-case driven, architecture validated in Elaboration, then incremental delivery in Construction.